Customer Support Ticket Priority Prediction and Automated Assignment System

## Sprint / User Story Table

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Salesforce Environment Setup | USN-1 | As a system administrator, I want to configure and authenticate the Salesforce development environment so that I can build and manage the Customer Support Ticket Priority Prediction and Automated Assignment System. | 3 | High | Sunilnath T |
| Sprint-2 | Data Modeling | USN-2 | As an administrator, I want to create the Support Ticket Intelligence custom object with appropriate fields and relationships to Account, Contact, and User so that customer support ticket information is stored systematically. | 5 | High | Sivaranjani S |
| Sprint-2 | Data Modeling | USN-3 | As a staff member, I want custom tabs and list views for Support Ticket Intelligence records so that I can easily navigate and manage customer support tickets. | 3 | High | Saraswathi D |
| Sprint-3 | Automation | USN-4 | As an administrator, I want to create an Auto-Launched Flow that retrieves the latest support ticket for an Account so that ticket information can be processed automatically. | 5 | High | Kaviyarasan G |
| Sprint-3 | Automation | USN-5 | As a support coordinator, I want the Flow to analyze ticket descriptions and determine High, Medium, or Low priority so that support tickets can be prioritized with minimal manual effort. | 5 | High | Abinesh R |
| Sprint-4 | Automated Assignment | USN-6 | As a support coordinator, I want High-priority tickets to automatically create an urgent Task and assign them to the appropriate support level so that critical issues receive immediate attention. | 5 | High | Sunilnath T |
| Sprint-4 | Agentforce Integration | USN-7 | As an Agentforce user, I want Agentforce to invoke the support ticket analysis Flow using the Account Name so that I can obtain ticket priority and assignment information through natural-language queries. | 5 | High | Sivaranjani S |
| Sprint-5 | Validation and Testing | USN-8 | As a developer, I want to test the Support Ticket Intelligence object, Flow, Task creation, priority classification, and Agentforce action so that the complete system is verified before deployment. | 3 | Medium | Saraswathi D |
| Sprint-6 | Agentforce Configuration and Deployment Validation | USN-9 | As a developer, I want to validate the Salesforce metadata, Flow configuration, Agentforce subagent, and Flow-based Agent Action so that the complete Customer Support Ticket system is ready for demonstration and deployment. | 3 | Medium | Kaviyarasan G |

## Sprint Summary Table

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 3 | 1 Day | 28/09/2026 | 28/09/2026 | 3 | 28/09/2026 |
| Sprint-2 | 8 | 1 Day | 29/09/2026 | 29/09/2026 | 8 | 29/09/2026 |
| Sprint-3 | 8 | 1 Day | 30/09/2026 | 30/09/2026 | 8 | 30/09/2026 |
| Sprint-4 | 10 | 1 Day | 01/10/2026 | 01/10/2026 | 10 | 01/10/2026 |
| Sprint-5 | 3 | 1 Day | 02/10/2026 | 02/10/2026 | 3 | 02/10/2026 |
| Sprint-6 | 3 | 1 Day | 02/10/2026 | 02/10/2026 | 3 | 02/10/2026 |